Halifax Energy Project

End-to-End Workplan  |  SQL Server · SSIS · XGBoost (R) · Power BI

| Data Source NSP OASIS + Env. Canada | Stack SQL Server · SSIS · R · Power BI | Model XGBoost Regression | Target Load_MW (next 24–48 hrs) |
| --- | --- | --- | --- |

# Project Overview

This project builds a full production-grade energy demand forecasting pipeline for Nova Scotia Power (NSP) load data. Raw hourly load and weather data are ingested via SSIS, joined and enriched in SQL Server, fed into an XGBoost regression model in R, and visualised in a live Power BI executive dashboard.

The pipeline architecture mirrors enterprise data engineering practice: a staging layer for raw ingestion, a gold fact table for analytics, a predictive engine that writes back to SQL, and a scheduled automation layer that keeps forecasts current without manual intervention.

| Capstone Bridge | This pipeline architecture — SSIS ETL → SQL Server → R model → Power BI — is directly transferable to your Nova Scotia Lobster Landings Forecasting capstone. The same patterns apply; only the source APIs and target variable change. |
| --- | --- |

# All Phases at a Glance

| # | Phase | Est. Time | Key Output |
| --- | --- | --- | --- |
| 01 | Environment & DB Setup | 1.5 hrs | SQL Server + schema creation |
| 02 | ETL Development (SSIS) | 3 hrs | SSIS package: Extract → Transform → Load |
| 03 | R Predictive Engine | 3 hrs | XGBoost model + RMSE/SI + SQL output |
| 04 | Power BI Dashboard | 2 hrs | 3 key visuals + model health gauge |
| 05 | Automation & Scheduling | 1 hr | SQL Agent job + Gateway refresh |

Total estimated time: ~10.5 hours across all five phases.

# Data Sources

| Source | Portal / Endpoint | Format |
| --- | --- | --- |
| NSP Hourly Load | oasis.nspower.ca — OASIS portal | CSV export; DateTime + Load_MW columns; free public access |
| Environment Canada Weather | climate.weather.gc.ca bulk download | Hourly CSV; Temp_C, WindSpeed, Precip, Humidity; station: Halifax Stanfield (6358 / 50620) |
| NS Statutory Holidays | canada.ca/en/revenue-agency | Manual list for R feature engineering — ~10 dates/year |

# Feature Schema  (11 Features + Target)

Green = engineered in R     Blue = raw from source     Orange = SSIS-derived flags or target     Purple = lag features

| Feature | Type | Description | Source |
| --- | --- | --- | --- |
| Hour | Ordinal | 0–23 extracted from DateTime — captures daily demand cycle | Engineered |
| DayOfWeek | Ordinal | 1–7 (Mon–Sun) — weekday/weekend load patterns differ sharply | Engineered |
| Month | Ordinal | 1–12 — seasonal proxy for heating/cooling demand | Engineered |
| Is_Holiday | Binary | NS statutory holiday flag (1=holiday) — major demand suppressor | Engineered |
| Temp_C | Continuous | Hourly dry-bulb temperature from Environment Canada | stg_Weather |
| WindSpeed_kmh | Continuous | Wind speed — contributes to wind chill and heating demand | stg_Weather |
| HDD_Flag | Binary | 1 if Temp_C < 18°C — Heating Degree Day flag | SSIS Derived |
| CDD_Flag | Binary | 1 if Temp_C > 22°C — Cooling Degree Day flag | SSIS Derived |
| Lag_Load_24h | Continuous | Load_MW from exactly 24 hours prior — strongest XGBoost feature | Engineered |
| Lag_Load_168h | Continuous | Load_MW from 7 days prior — same hour last week | Engineered |
| Load_MW | Continuous | TARGET — actual hourly energy demand in megawatts | stg_NSP_Load |

| Key Insight | Lag_Load_24h is typically the single most important XGBoost feature for hourly energy forecasting — often accounting for 40–60% of feature importance. If it's missing or miscalculated, model accuracy degrades sharply. |
| --- | --- |

| 01 | Environment & Database Setup |
| --- | --- |

### Tools: SQL Server Management Studio (SSMS)

Create the HalifaxEnergyProject database and all five tables before writing any SSIS or R code. Getting the schema right upfront prevents painful restructuring later.

- Open SSMS → New Query → run CREATE DATABASE HalifaxEnergyProject;

- Switch context: USE HalifaxEnergyProject;

- Create all five tables in order (staging → fact → dimension → output):

stg_NSP_Load:

CREATE TABLE stg_NSP_Load (

LoadID      INT IDENTITY(1,1) PRIMARY KEY,

DateTime    DATETIME NOT NULL,

Load_MW     FLOAT NOT NULL,

InsertedAt  DATETIME DEFAULT GETDATE()

);

stg_Weather:

CREATE TABLE stg_Weather (

WeatherID   INT IDENTITY(1,1) PRIMARY KEY,

DateTime    DATETIME NOT NULL,

Temp_C      FLOAT,

WindSpeed_kmh FLOAT,

Precip_mm   FLOAT,

InsertedAt  DATETIME DEFAULT GETDATE()

);

Fact_Energy_Weather (the Golden Table):

CREATE TABLE Fact_Energy_Weather (

FactID      INT IDENTITY(1,1) PRIMARY KEY,

DateTime    DATETIME NOT NULL,

Load_MW     FLOAT NOT NULL,

Temp_C      FLOAT,  WindSpeed_kmh FLOAT,  Precip_mm FLOAT,

HDD_Flag    BIT,    CDD_Flag BIT,

Month       INT,    DayOfWeek INT,  Hour INT,

Is_Holiday  BIT DEFAULT 0

);

Dim_Date and Model_Predictions:

CREATE TABLE Dim_Date (

DateKey     INT PRIMARY KEY,   -- YYYYMMDD integer

FullDate    DATE,  Year INT,  Month INT,  MonthName VARCHAR(20),

DayOfWeek INT, DayName VARCHAR(20),  Is_Holiday BIT,  Season VARCHAR(10)

);

CREATE TABLE Model_Predictions (

PredID         INT IDENTITY(1,1) PRIMARY KEY,

DateTime       DATETIME NOT NULL,

Predicted_Load_MW FLOAT,

Run_RMSE       FLOAT,

Run_SI_Pct     FLOAT,

ModelRunAt     DATETIME DEFAULT GETDATE()

);

| Dim_Date Tip | Populate Dim_Date with a numbers table loop in T-SQL for 5 years of dates at once. This makes all date slicing in Power BI instant and avoids DAX date gymnastics. |
| --- | --- |

| 02 | ETL Development — SSIS / Visual Studio |
| --- | --- |

### Tools: Visual Studio with SSDT (SQL Server Data Tools)

Build one SSIS package (HalifaxEnergy_ETL.dtsx) with two parallel Data Flow Tasks feeding into a single Execute SQL join task.

## Step 1 — Extract: NSP Load Data

- Create a new SSIS Project in Visual Studio → add package HalifaxEnergy_ETL.dtsx

- Drag a Data Flow Task onto the Control Flow canvas → name it DFT_Load_NSP

- Inside DFT_Load_NSP: add a Flat File Source

  - Connection Manager: point to the NSP OASIS CSV file path (parameterise with a Project Parameter for easy path swapping)

  - Set columns: DateTime (DT_STR), Load_MW (DT_R8)

  - Add a Data Conversion transform: cast DateTime string → DT_DBTIMESTAMP

- Add an OLE DB Destination → target table: stg_NSP_Load

- Add a Truncate step before the load using Execute SQL Task: TRUNCATE TABLE stg_NSP_Load

## Step 2 — Extract: Environment Canada Weather

- Add a second Data Flow Task: DFT_Load_Weather — run in parallel with DFT_Load_NSP

- Flat File Source pointing to Environment Canada hourly CSV

  - Relevant columns: Date/Time, Temp (°C), Wind Speed (km/h), Total Precip (mm)

  - Rename to match schema: DateTime, Temp_C, WindSpeed_kmh, Precip_mm

- Add Data Conversion: DateTime → DT_DBTIMESTAMP; numerics → DT_R8 (handle nulls with a Conditional Split)

- OLE DB Destination → stg_Weather (with preceding TRUNCATE)

## Step 3 — Transform & Load: Build the Fact Table

After both staging loads complete, use an Execute SQL Task to merge and enrich into Fact_Energy_Weather:

INSERT INTO Fact_Energy_Weather

(DateTime, Load_MW, Temp_C, WindSpeed_kmh, Precip_mm,

HDD_Flag, CDD_Flag, Month, DayOfWeek, Hour)

SELECT

n.DateTime,

n.Load_MW,

w.Temp_C,

w.WindSpeed_kmh,

w.Precip_mm,

CASE WHEN w.Temp_C < 18 THEN 1 ELSE 0 END AS HDD_Flag,

CASE WHEN w.Temp_C > 22 THEN 1 ELSE 0 END AS CDD_Flag,

MONTH(n.DateTime)            AS Month,

DATEPART(dw, n.DateTime)     AS DayOfWeek,

DATEPART(hour, n.DateTime)   AS Hour

FROM stg_NSP_Load n

INNER JOIN stg_Weather w ON n.DateTime = w.DateTime;

| HDD/CDD Note | The 18°C heating threshold and 22°C cooling threshold are standard utility benchmarks. Halifax's 'shoulder season' (April–May, Sept–Oct) sees frequent crossover — this is where your model will have the highest error and your Scatter Index will spike. |
| --- | --- |

SSIS Control Flow sequence:

- Precedence: TRUNCATE stg tables → DFT_Load_NSP (parallel) + DFT_Load_Weather → TRUNCATE Fact → Execute SQL (merge) → Send email on failure

- Add an event handler on OnError to log failure to a SQL Logs table — professional practice and easy to implement

| 03 | R Predictive Engine — XGBoost Regression |
| --- | --- |

### Tools: RStudio  |  File: HalifaxEnergy_Model.R

R Packages: DBI, odbc, tidyverse, lubridate, xgboost, Metrics, zoo

## Step 1 — Connect & Pull from SQL Server

library(DBI); library(odbc); library(tidyverse); library(lubridate)

library(xgboost); library(Metrics); library(zoo)

con <- dbConnect(odbc(),

Driver = "ODBC Driver 17 for SQL Server",

Server = "localhost\\SQLEXPRESS",

Database = "HalifaxEnergyProject",

Trusted_Connection = "Yes")

df <- dbReadTable(con, "Fact_Energy_Weather")

## Step 2 — Feature Engineering in R

These features are added in R rather than SSIS because they require row-wise lookups across the dataset (lags) or an external reference list (holidays):

df <- df %>% arrange(DateTime) %>%

mutate(

Hour        = hour(DateTime),

DayOfWeek   = wday(DateTime, week_start = 1),

Month       = month(DateTime),

Is_Holiday  = as.integer(as.Date(DateTime) %in% ns_holidays),

Lag_Load_24h  = lag(Load_MW, 24),

Lag_Load_168h = lag(Load_MW, 168)

) %>% drop_na()

Define NS statutory holidays vector:

ns_holidays <- as.Date(c(

"2024-01-01","2024-02-19","2024-04-19","2024-05-20",

"2024-08-05","2024-09-02","2024-10-14","2024-11-11",

"2024-12-25","2024-12-26"))

## Step 3 — Model Training

Use an 80/20 chronological split — never random split time series data:

features <- c('Hour','DayOfWeek','Month','Is_Holiday',

'Temp_C','WindSpeed_kmh','HDD_Flag','CDD_Flag',

'Lag_Load_24h','Lag_Load_168h')

split_idx <- floor(0.8 * nrow(df))

train_df  <- df[1:split_idx, ]

test_df   <- df[(split_idx+1):nrow(df), ]

dtrain <- xgb.DMatrix(data=as.matrix(train_df[,features]),

label=train_df$Load_MW)

dtest  <- xgb.DMatrix(data=as.matrix(test_df[,features]),

label=test_df$Load_MW)

params <- list(

objective   = 'reg:squarederror',

max_depth   = 3,

eta         = 0.05,

subsample   = 0.8,

colsample_bytree = 0.8

)

model <- xgb.train(

params   = params,

data     = dtrain,

nrounds  = 10000,

watchlist = list(train=dtrain, test=dtest),

early_stopping_rounds = 50,

print_every_n = 100

)

## Step 4 — Validation: RMSE and Scatter Index

preds     <- predict(model, dtest)

rmse_val  <- Metrics::rmse(test_df$Load_MW, preds)

si_pct    <- (rmse_val / mean(test_df$Load_MW)) * 100

cat("RMSE:", round(rmse_val,2), "MW\n")

cat("Scatter Index:", round(si_pct,2), "%\n")

| SI Target | A Scatter Index below 5% is excellent for hourly energy forecasting. 5–10% is acceptable. Above 10% means the model needs re-tuning — most likely caused by shoulder season weather variability or missing lag features. |
| --- | --- |

## Step 5 — Generate Forecast & Write Back to SQL

Build a 24–48 hour forecast horizon using the last known lags, then push results to Model_Predictions:

forecast_df <- build_forecast_horizon(df, model, features, horizon=48)

# build_forecast_horizon() = custom function that rolls forward

# using predicted Load_MW as the Lag_Load_24h for the next step

predictions_out <- data.frame(

DateTime          = forecast_df$DateTime,

Predicted_Load_MW = forecast_df$Predicted,

Run_RMSE          = rmse_val,

Run_SI_Pct        = si_pct

)

dbWriteTable(con, 'Model_Predictions', predictions_out,

append=TRUE, row.names=FALSE)

dbDisconnect(con)

Save model to disk for the SQL Agent job:

xgb.save(model, "halifax_energy_model.xgb")

| 04 | Power BI Executive Dashboard |
| --- | --- |

### Tools: Power BI Desktop → Power BI Service (Gateway publish)

Connect Power BI directly to SQL Server (Import mode for the model output; DirectQuery optional for live Fact table). Build three core visuals and one health gauge.

## Visual 1 — Accuracy Chart (Actual vs Predicted)

- Chart type: Line chart with two series

- X-axis: DateTime from Fact_Energy_Weather (filtered to last 7 days for clarity)

- Series 1: Actual Load_MW (solid blue line) from Fact_Energy_Weather

- Series 2: Predicted_Load_MW (dashed orange line) from Model_Predictions

- Add a tooltip showing the residual (Actual - Predicted) on hover

- This is the most important visual — if the two lines track closely, your model works

## Visual 2 — Weather Driver Scatter (The U-Shape)

- Chart type: Scatter plot

- X-axis: Temp_C  |  Y-axis: Load_MW  |  Legend: HDD_Flag (colour)

- Expected shape: high load at low temps (heating), dip at 18–22°C, rise again at high temps (cooling)

- Add a trend line overlay — the U-shape confirms that temperature is your dominant predictor

- Annotate the 18°C and 22°C threshold lines as reference vertical lines

## Visual 3 — Model Health Gauge (Scatter Index %)

- Chart type: Gauge or KPI card

- Value: latest Run_SI_Pct from Model_Predictions (MAX by ModelRunAt)

- Target: 5%  |  Maximum: 15%

- Colour zones: 0–5% = green, 5–10% = amber, 10%+ = red

- Add a second card beside it showing current Run_RMSE in MW

| Dashboard Tip | Add a Date Range slicer that controls all three visuals simultaneously. Filtering to a single winter week vs. a spring shoulder week will visually demonstrate the SI variance you can discuss in your analysis. |
| --- | --- |

| 05 | Automation & Scheduling |
| --- | --- |

### Tools: SQL Server Agent  |  Power BI Gateway

Automate the full pipeline end-to-end so new NSP data automatically flows through ETL → model → dashboard without manual intervention.

## SQL Server Agent Job: HalifaxEnergy_DailyRun

- Open SSMS → SQL Server Agent → Jobs → New Job

- Step 1 — Run SSIS Package

  - Type: SQL Server Integration Services Package

  - Package path: file system path to HalifaxEnergy_ETL.dtsx

- Step 2 — Run R Predictive Engine

  - Type: Operating System (CmdExec)

"C:\Program Files\R\R-4.x.x\bin\Rscript.exe" "C:\Projects\HalifaxEnergy_Model.R"

- Step 3 — Refresh Power BI Dataset

  - Type: PowerShell — use the Power BI REST API or Power BI Management cmdlets

Invoke-PowerBIRestMethod -Url "datasets/{datasetId}/refreshes" -Method Post

- Schedule: Daily at 06:00 AM — after overnight NSP OASIS data is published

## Weekly Review Protocol

- Check the Model Health Gauge in Power BI every Monday morning

- If SI > 10%: inspect the previous week's weather for storm events or rapid temperature swings (shoulder season signature)

- Re-tune options: increase nrounds, lower eta, add a Lag_Load_48h feature, or add a windchill interaction term (Temp_C * WindSpeed_kmh)

- Log SI history in Model_Predictions to track drift over time — add a trend line in Power BI to spot gradual degradation

| Shoulder Season | Halifax spring (April–May) and fall (Sept–Oct) are when the model struggles most. Temp_C oscillates around the 18°C HDD/CDD threshold unpredictably. Consider training a separate shoulder-season model or adding a 7-day temp rolling average feature during those months. |
| --- | --- |

# Where to Start Today

- Download 1–3 months of NSP OASIS hourly load CSV from oasis.nspower.ca

- Download matching Environment Canada hourly weather CSV for Halifax Stanfield (Station ID 50620) from climate.weather.gc.ca/climate_data

- Manually run the Phase 1 SQL to create your database and tables

- Import both CSVs directly into the staging tables via SSMS Import Wizard

- Run the Phase 1 merge SQL manually to populate Fact_Energy_Weather

- Open RStudio and run a simple correlation check:

df <- dbReadTable(con, 'Fact_Energy_Weather')

cor(df$Load_MW, df$Temp_C, use='complete.obs')

# Expected: strong negative correlation (~-0.6 to -0.8 in winter months)

plot(df$Temp_C, df$Load_MW, main='Temperature vs Load — U shape expected')

Once you see the U-shape scatter and a correlation above 0.6, your data pipeline is working correctly and you're ready to build the SSIS package and full XGBoost model.

# R Package Install Block

install.packages(c(

"DBI", "odbc", "tidyverse", "lubridate",

"xgboost", "Metrics", "zoo", "ggplot2"))

ODBC Driver setup (run once in Windows):

- Download 'ODBC Driver 17 for SQL Server' from Microsoft — required for the DBI/odbc connection

- In SSMS: ensure TCP/IP is enabled in SQL Server Configuration Manager and your instance allows remote connections

| Portfolio Note | This project demonstrates exactly the hybrid Data Engineering + Data Science skillset that NSCC's Data Analytics diploma targets — ETL pipeline design, predictive modelling, and business intelligence in one coherent system. Document your SI results and dashboard screenshots for your dpbray79.github.io portfolio. |
| --- | --- |