HALIFAXENERGY_ETL — WEB DASHBOARD Implementation Plan FastAPI · React · Leaflet · XGBoost · Docker SQL Server Dylan Bray · NSCC Data Analytics · DBAS 3090 · March 2026 · v1.0

# 1.  Overview & Goals

This document is the end-to-end implementation plan for converting the Halifax Area Energy Demand Forecasting project into a live web dashboard. It is scoped to ~/Desktop/HalifaxEnergy_ETL and covers every file to create, every package to install, and the exact build order from a bare folder to a running browser app.

| FOLDER ROOT | All paths in this document are relative to: ~/Desktop/HalifaxEnergy_ETL Existing files (seed_historical_data.py, nsp_extract.py, weather_extract.py, HalifaxEnergy_Model.R, create_seed_tables.sql) stay in place unchanged. The web app wraps around them via FastAPI subprocess calls and SQLAlchemy reads. |
| --- | --- |

### What the finished dashboard does

- Map view  —  Halifax zone polygons coloured by predicted load intensity (teal low → amber mid → red peak)

- Model runner  —  trigger XGBoost, linear regression, or random forest on demand per horizon H1/H2/H3

- Forecast chart  —  Recharts line chart showing predicted (orange dashed) vs incoming actual (blue solid)

- Residual map  —  same Halifax map recoloured by error delta MW per zone (blue = over-predicted, red = under)

- KPI bar  —  live RMSE, SI%, last model run timestamp, data freshness indicator

- WebSocket live feed  —  every hour when new CCEI data arrives, chart and map update automatically

# 2.  Final Folder Structure

Create the two new top-level folders now. All sub-files are created during the relevant phase.

HalifaxEnergy_ETL/ ← ~/Desktop working root │ ├── api/ ← Phase 3: FastAPI backend (NEW) │ ├── main.py │ ├── requirements.txt │ ├── routers/ │ │ ├── zones.py ← GET /api/zones (GeoJSON + load per zone) │ │ ├── model.py ← POST /api/run-model + GET /api/predictions │ │ ├── actuals.py ← GET /api/actuals │ │ └── ws.py ← WebSocket /ws/live-actuals │ └── services/ │ ├── db.py ← SQLAlchemy engine (reuses DB_URL from .env) │ └── scheduler.py ← APScheduler daily + hourly jobs │ ├── dashboard/ ← Phase 4: React + Vite frontend (NEW) │ ├── package.json │ ├── vite.config.js │ └── src/ │ ├── App.jsx ← Sidebar nav + React Router │ ├── pages/ │ │ ├── MapView.jsx ← Leaflet zone heat map │ │ ├── ForecastChart.jsx ← Recharts predicted vs actual │ │ └── ResidualMap.jsx ← Error delta per zone │ └── hooks/ │ ├── useZones.js ← GeoJSON fetch + WebSocket listener │ └── useModel.js ← POST run-model, loading state │ ├── scripts/ ← Existing Python pipeline (UNCHANGED) ├── model/ ← Existing R model (UNCHANGED) ├── geo/ ← Existing geo scripts (UNCHANGED) ├── sql/ ← Existing SQL scripts (UNCHANGED) ├── data/electricitymaps/ ← CA-NS_hourly_2023/2024/2025.csv ├── docker-compose.yml ← Phase 1: SQL Server container (NEW) ├── .env ← DB password, API keys (git-ignored) ├── .gitignore └── README.md

# 3.  Prerequisites — One-Time Setup

| PRE | Mac environment setup Docker · Python · Node · R already installed | ~30 min |
| --- | --- | --- |

### Install required tools

# 1. Rosetta 2 (required for SQL Server on Apple Silicon) softwareupdate --install-rosetta --agree-to-license # 2. Docker Desktop → docker.com/products/docker-desktop # After install: Settings → Features in Development → enable "Use Rosetta for x86/amd64" # 3. Python packages for the API layer pip install fastapi uvicorn sqlalchemy pandas apscheduler \ pyodbc python-multipart websockets python-dotenv aiofiles \ --break-system-packages # 4. Node.js (if not already installed) brew install node # 5. Azure Data Studio (SQL GUI for Mac) # https://learn.microsoft.com/en-us/azure-data-studio/download-azure-data-studio

### Create new folders

cd ~/Desktop/HalifaxEnergy_ETL mkdir -p api/routers api/services mkdir -p dashboard # Initialise git if not already done git init echo ".env\n__pycache__/\nnode_modules/\n*.xgb\ndata/electricitymaps/" > .gitignore

# 4.  Phase 1 — SQL Server via Docker

| P1 | SQL Server 2022 container Replaces SSMS on Mac · full T-SQL parity | ~20 min |
| --- | --- | --- |

### docker-compose.yml

# ~/Desktop/HalifaxEnergy_ETL/docker-compose.yml services: sqlserver: image: mcr.microsoft.com/mssql/server:2022-latest platform: linux/amd64 container_name: halifax_energy_sql restart: unless-stopped ports: - "1433:1433" environment: ACCEPT_EULA: "Y" MSSQL_SA_PASSWORD: "${SQL_SA_PASSWORD}" MSSQL_PID: "Developer" TZ: "America/Halifax" volumes: - sqlserver_data:/var/opt/mssql volumes: sqlserver_data:

### .env file

# ~/Desktop/HalifaxEnergy_ETL/.env SQL_SA_PASSWORD=Halifax@Energy2026! DB_URL=mssql+pyodbc://sa:Halifax@Energy2026!@localhost:1433/HalifaxEnergyProject?driver=ODBC+Driver+17+for+SQL+Server&TrustServerCertificate=yes

### Start container and create database

docker compose up -d # Wait ~30 seconds, then create the database: docker exec -it halifax_energy_sql /opt/mssql-tools18/bin/sqlcmd \ -S localhost -U sa -P "Halifax@Energy2026!" -C \ -Q "CREATE DATABASE HalifaxEnergyProject" # Run the schema script: docker exec -i halifax_energy_sql /opt/mssql-tools18/bin/sqlcmd \ -S localhost -U sa -P "Halifax@Energy2026!" -C \ -d HalifaxEnergyProject < sql/create_seed_tables.sql # Connect in Azure Data Studio: # Server: localhost,1433 ¦ Auth: SQL Login ¦ User: sa # Password: Halifax@Energy2026! ¦ Trust server certificate: ON

| STOP / START | docker compose stop — pauses the container, data volume preserved docker compose start — resumes without losing data docker compose down -v — WARNING: destroys the database volume entirely |
| --- | --- |

# 5.  Phase 2 — Seed Historical Training Data

| P2 | Historical data seed 2023–2026 load + weather into staging tables | ~2–4 hrs |
| --- | --- | --- |

### Download Electricity Maps CSVs (manual, one-time)

- Go to: https://app.electricitymaps.com/datasets/CA-NS

- Create a free account (includes 5 free dataset downloads)

- Download: Zone = CA-NS  ·  Granularity = Hourly  ·  Year = 2023  →  save as CA-NS_hourly_2023.csv

- Repeat for 2024 and 2025  →  place all three files in data/electricitymaps/

### Run the seed script

cd ~/Desktop/HalifaxEnergy_ETL # Full seed: 2023-01-01 through today python scripts/seed_historical_data.py --start 2023-01-01 # If CCEI / NB Power are unstable, use Electricity Maps CSVs only: python scripts/seed_historical_data.py --start 2023-01-01 --skip-ccei --skip-nbpower # Check coverage after run: grep "Coverage" seed_run.log

### Baseline model training run

# Train XGBoost on the full seeded dataset # Output: model/halifax_energy_model.xgb + rows in Model_Predictions Rscript model/HalifaxEnergy_Model.R # Verify in Azure Data Studio: # SELECT TOP 5 * FROM Model_Predictions ORDER BY ModelRunAt DESC

# 6.  Phase 3 — FastAPI Backend

| P3 | FastAPI backend REST endpoints + WebSocket + APScheduler | ~3 hrs |
| --- | --- | --- |

### api/requirements.txt

fastapi>=0.110 uvicorn[standard]>=0.29 sqlalchemy>=2.0 pandas>=2.0 pyodbc>=5.0 apscheduler>=3.10 python-multipart websockets python-dotenv aiofiles

pip install -r api/requirements.txt --break-system-packages

### api/services/db.py

# api/services/db.py import os from sqlalchemy import create_engine from dotenv import load_dotenv load_dotenv(dotenv_path=os.path.join(os.path.dirname(__file__), "..", "..", ".env")) DB_URL = os.getenv("DB_URL", "mssql+pyodbc://sa:Halifax@Energy2026!@localhost:1433/HalifaxEnergyProject" "?driver=ODBC+Driver+17+for+SQL+Server&TrustServerCertificate=yes") engine = create_engine(DB_URL, fast_executemany=True)

### api/routers/zones.py  —  /api/zones (GeoJSON per zone with load)

# api/routers/zones.py from fastapi import APIRouter from sqlalchemy import text import pandas as pd, json from services.db import engine router = APIRouter() @router.get("/api/zones") def get_zones(dt: str = None): q = """ SELECT g.ZoneID, g.ZoneCode, g.GeoJSON, g.Lat, g.Lon, e.Estimated_Load_MW AS actual_mw, p.Predicted_Load_MW AS predicted_mw, (e.Estimated_Load_MW - p.Predicted_Load_MW) AS residual_mw FROM Geo_LandUse g LEFT JOIN Geo_EnergyByZone e ON e.ZoneID = g.ZoneID AND e.DateTime = COALESCE(:dt, (SELECT MAX(DateTime) FROM Geo_EnergyByZone)) LEFT JOIN Model_Predictions p ON p.DateTime = e.DateTime AND p.ForecastHorizon = 'H1_24h' """ df = pd.read_sql(text(q), engine, params={"dt": dt}) features = [] for _, r in df.iterrows(): try: geom = json.loads(r.GeoJSON) if r.GeoJSON else {"type":"Point","coordinates":[r.Lon,r.Lat]} except: geom = {"type":"Point","coordinates":[r.Lon,r.Lat]} features.append({"type":"Feature","geometry":geom,"properties":r.drop("GeoJSON").to_dict()}) return {"type":"FeatureCollection","features":features}

### api/routers/model.py  —  /api/run-model and /api/predictions

# api/routers/model.py from fastapi import APIRouter, HTTPException from sqlalchemy import text import pandas as pd, subprocess, os from services.db import engine router = APIRouter() ROOT = os.path.abspath(os.path.join(os.path.dirname(__file__), "..", "..")) @router.post("/api/run-model") def run_model(horizon: str = "H1_24h", model_type: str = "xgboost"): r_script = os.path.join(ROOT, "model", "HalifaxEnergy_Model.R") result = subprocess.run(["Rscript", r_script, "--horizon", horizon], capture_output=True, text=True, timeout=180, cwd=ROOT) if result.returncode != 0: raise HTTPException(status_code=500, detail=result.stderr[:500]) df = pd.read_sql(text( "SELECT TOP 168 * FROM Model_Predictions" " WHERE ForecastHorizon=:h ORDER BY DateTime"), engine, params={"h": horizon}) return {"horizon": horizon, "rows": len(df), "predictions": df.to_dict("records")} @router.get("/api/predictions") def get_predictions(horizon: str = "H1_24h", limit: int = 168): df = pd.read_sql(text( "SELECT TOP :n DateTime, Predicted_Load_MW, Run_RMSE, Run_SI_Pct" " FROM Model_Predictions WHERE ForecastHorizon=:h ORDER BY DateTime DESC"), engine, params={"n": limit, "h": horizon}) return df.to_dict("records")

### api/routers/actuals.py  —  /api/actuals

# api/routers/actuals.py from fastapi import APIRouter from sqlalchemy import text import pandas as pd from services.db import engine router = APIRouter() @router.get("/api/actuals") def get_actuals(hours: int = 168): df = pd.read_sql(text( "SELECT TOP :n DateTime, Load_MW, Temp_C, HDD_Flag, CDD_Flag" " FROM Fact_Energy_Weather ORDER BY DateTime DESC"), engine, params={"n": hours}) return df.sort_values("DateTime").to_dict("records")

### api/routers/ws.py  —  WebSocket /ws/live-actuals

# api/routers/ws.py from fastapi import APIRouter, WebSocket, WebSocketDisconnect from sqlalchemy import text import pandas as pd, asyncio, json from services.db import engine router = APIRouter() connections = [] @router.websocket("/ws/live-actuals") async def live_actuals(ws: WebSocket): await ws.accept() connections.append(ws) try: await ws.send_text(_latest_json()) while True: await asyncio.sleep(60) await ws.send_text(_latest_json()) except WebSocketDisconnect: connections.remove(ws) def _latest_json() -> str: df = pd.read_sql(text( "SELECT TOP 1 DateTime, Load_MW, Temp_C FROM Fact_Energy_Weather ORDER BY DateTime DESC"), engine) return df.to_json(orient="records", date_format="iso") async def broadcast_update(): payload = _latest_json() dead = [] for ws in connections: try: await ws.send_text(payload) except: dead.append(ws) for ws in dead: connections.remove(ws)

### api/services/scheduler.py  —  APScheduler (replaces cron)

# api/services/scheduler.py from apscheduler.schedulers.asyncio import AsyncIOScheduler import subprocess, os, logging ROOT = os.path.abspath(os.path.join(os.path.dirname(__file__), "..", "..")) log = logging.getLogger("scheduler") scheduler = AsyncIOScheduler(timezone="America/Halifax") def run_script(name, *args): r = subprocess.run(["python3", os.path.join(ROOT,"scripts",name), *args], capture_output=True, text=True, cwd=ROOT) if r.returncode != 0: log.error(f"{name} FAILED: {r.stderr[:200]}") else: log.info(f"{name} OK") @scheduler.scheduled_job("cron", hour=6, minute=0, id="daily_refresh") async def daily_refresh(): run_script("nsp_extract.py") run_script("weather_extract.py") subprocess.run(["Rscript", os.path.join(ROOT,"model","HalifaxEnergy_Model.R")], cwd=os.path.join(ROOT,"model")) from routers.ws import broadcast_update await broadcast_update() @scheduler.scheduled_job("cron", minute=5, id="hourly_poll") async def hourly_poll(): run_script("nsp_extract.py") from routers.ws import broadcast_update await broadcast_update()

### api/main.py  —  app entry point

# api/main.py from fastapi import FastAPI from fastapi.middleware.cors import CORSMiddleware from contextlib import asynccontextmanager from services.scheduler import scheduler from routers import zones, model, actuals, ws @asynccontextmanager async def lifespan(app: FastAPI): scheduler.start() yield scheduler.shutdown() app = FastAPI(title="Halifax Energy API", lifespan=lifespan) app.add_middleware(CORSMiddleware, allow_origins=["http://localhost:5173","http://localhost:4173"], allow_methods=["*"], allow_headers=["*"]) app.include_router(zones.router) app.include_router(model.router) app.include_router(actuals.router) app.include_router(ws.router) @app.get("/health") def health(): return {"status":"ok"}

# Start the API:

cd ~/Desktop/HalifaxEnergy_ETL/api uvicorn main:app --reload --port 8000 # Test: curl http://localhost:8000/health # Swagger UI: http://localhost:8000/docs

# 7.  Phase 4 — React Dashboard Frontend

| P4 | React + Vite frontend Leaflet map · Recharts · live WebSocket | ~4 hrs |
| --- | --- | --- |

### Scaffold and install

cd ~/Desktop/HalifaxEnergy_ETL npm create vite@latest dashboard -- --template react cd dashboard npm install leaflet react-leaflet recharts react-router-dom

### dashboard/vite.config.js

import { defineConfig } from "vite" import react from "@vitejs/plugin-react" export default defineConfig({ plugins: [react()], server: { proxy: { "/api": "http://localhost:8000", "/ws": { target: "ws://localhost:8000", ws: true }, } } })

### src/hooks/useZones.js  —  zone data + WebSocket

import { useState, useEffect } from "react" export function useZones() { const [zones, setZones] = useState(null) const [latest, setLatest] = useState(null) useEffect(() => { fetch("/api/zones").then(r=>r.json()).then(setZones) const ws = new WebSocket(`ws://${location.host}/ws/live-actuals`) ws.onmessage = e => { setLatest(JSON.parse(e.data)[0]) fetch("/api/zones").then(r=>r.json()).then(setZones) } return () => ws.close() }, []) return { zones, latest } }

### src/hooks/useModel.js  —  run model on demand

import { useState } from "react" export function useModel() { const [loading, setLoading] = useState(false) const [predictions, setPredictions] = useState([]) const [error, setError] = useState(null) const [meta, setMeta] = useState(null) const runModel = async (horizon = "H1_24h", type = "xgboost") => { setLoading(true); setError(null) try { const res = await fetch(`/api/run-model?horizon=${horizon}&model_type=${type}`, { method:"POST" }) const data = await res.json() if (!res.ok) throw new Error(data.detail) setPredictions(data.predictions) setMeta({ horizon, rows: data.rows }) } catch(e) { setError(e.message) } finally { setLoading(false) } } return { runModel, loading, predictions, error, meta } }

### src/pages/MapView.jsx  —  Halifax zone heat map

import { MapContainer, TileLayer, GeoJSON } from "react-leaflet" import "leaflet/dist/leaflet.css" import { useZones } from "../hooks/useZones" const colour = mw => { if (!mw) return "#888780" if (mw > 1800) return "#E24B4A" // red = peak if (mw > 1400) return "#EF9F27" // amber = medium if (mw > 1000) return "#1D9E75" // teal = normal return "#085041" } export default function MapView() { const { zones, latest } = useZones() return ( <div style={{ height:"calc(100vh - 80px)" }}> {latest && <div style={{padding:"8px 16px",fontSize:13,color:"var(--color-text-secondary)"}}> Latest actual: {latest.Load_MW?.toFixed(0)} MW · {latest.DateTime}</div>} <MapContainer center={[44.65,-63.60]} zoom={11} style={{height:"100%"}}> <TileLayer url="https://{s}.tile.openstreetmap.org/{z}/{x}/{y}.png" attribution="© OpenStreetMap contributors"/> {zones && ( <GeoJSON key={JSON.stringify(zones)} data={zones} style={f=>({fillColor:colour(f.properties.predicted_mw), weight:1.5,color:"#1B3A5C",fillOpacity:0.65})} onEachFeature={(f,layer)=>{ const p = f.properties layer.bindPopup( `<b>${p.ZoneCode}</b><br/> Predicted: ${p.predicted_mw?.toFixed(0)??"--"} MW<br/> Actual: ${p.actual_mw?.toFixed(0)??"--"} MW<br/> Residual: ${p.residual_mw?.toFixed(1)??"--"} MW`) layer.on("mouseover",e=>e.target.setStyle({fillOpacity:0.9})) layer.on("mouseout", e=>e.target.setStyle({fillOpacity:0.65})) }}/> )} </MapContainer> </div> ) }

### src/pages/ForecastChart.jsx  —  predicted vs actual

import { useState, useEffect } from "react" import { LineChart,Line,XAxis,YAxis,CartesianGrid,Tooltip,Legend,ResponsiveContainer } from "recharts" import { useModel } from "../hooks/useModel" export default function ForecastChart() { const { runModel, loading, predictions, meta } = useModel() const [actuals, setActuals] = useState([]) const [horizon, setHorizon] = useState("H1_24h") useEffect(() => { fetch("/api/actuals?hours=168").then(r=>r.json()).then(setActuals) }, []) const merged = actuals.map(a => { const pred = predictions.find(p => p.DateTime === a.DateTime) return { dt:a.DateTime?.slice(11,16), actual:a.Load_MW, predicted:pred?.Predicted_Load_MW??null } }) return ( <div style={{padding:24}}> <div style={{display:"flex",gap:12,marginBottom:16}}> {["H1_24h","H2_48h","H3_7d"].map(h=>( <button key={h} onClick={()=>setHorizon(h)} style={{padding:"6px 14px",borderRadius:6,cursor:"pointer", background:horizon===h?"#185FA5":"transparent", color:horizon===h?"#fff":"var(--color-text-primary)", border:"1px solid #185FA5"}}>{h}</button> ))} <button onClick={()=>runModel(horizon)} disabled={loading} style={{padding:"6px 16px",borderRadius:6,cursor:"pointer", background:"#0F6E56",color:"#fff",border:"none"}}> {loading?"Running...":"Run model"}</button> </div> <ResponsiveContainer width="100%" height={400}> <LineChart data={merged}> <CartesianGrid strokeDasharray="3 3" stroke="var(--color-border-tertiary)"/> <XAxis dataKey="dt" tick={{fontSize:11}}/> <YAxis tick={{fontSize:11}} unit=" MW"/> <Tooltip/><Legend/> <Line type="monotone" dataKey="actual" stroke="#378ADD" dot={false} name="Actual load"/> <Line type="monotone" dataKey="predicted" stroke="#EF9F27" dot={false} strokeDasharray="5 5" name="Predicted"/> </LineChart> </ResponsiveContainer> {meta&&<p style={{fontSize:12,color:"var(--color-text-secondary)"}}> Last run: {meta.horizon} · {meta.rows} predictions</p>} </div> ) }

### src/pages/ResidualMap.jsx  —  error delta per zone

import { MapContainer, TileLayer, GeoJSON } from "react-leaflet" import "leaflet/dist/leaflet.css" import { useZones } from "../hooks/useZones" const residColour = mw => { if (!mw && mw!==0) return "#888780" if (mw > 150) return "#E24B4A" // under-predicted (red) if (mw > 50) return "#EF9F27" // mild (amber) if (mw > -50) return "#1D9E75" // good fit (teal) if (mw > -150) return "#85B7EB" // mild (light blue) return "#185FA5" // over-predicted (blue) } export default function ResidualMap() { const { zones } = useZones() return ( <MapContainer center={[44.65,-63.60]} zoom={11} style={{height:"calc(100vh - 80px)"}}> <TileLayer url="https://{s}.tile.openstreetmap.org/{z}/{x}/{y}.png"/> {zones&&<GeoJSON key={JSON.stringify(zones)} data={zones} style={f=>({fillColor:residColour(f.properties.residual_mw), weight:1.5,color:"#1B3A5C",fillOpacity:0.7})} onEachFeature={(f,l)=>{ const p=f.properties l.bindPopup(`<b>${p.ZoneCode}</b><br/>Residual: ${p.residual_mw?.toFixed(1)??"--"} MW`)}}/>} </MapContainer> ) }

### src/App.jsx  —  sidebar navigation

import { BrowserRouter, Routes, Route, NavLink } from "react-router-dom" import MapView from "./pages/MapView" import ForecastChart from "./pages/ForecastChart" import ResidualMap from "./pages/ResidualMap" const nav = [ { path:"/", label:"Prediction map" }, { path:"/forecast", label:"Forecast chart" }, { path:"/residual", label:"Residual map" }, ] export default function App() { return ( <BrowserRouter> <div style={{display:"flex",height:"100vh"}}> <nav style={{width:200,background:"#1B3A5C",padding:24,flexShrink:0}}> <div style={{color:"#8FBCD4",fontWeight:500,marginBottom:24,fontSize:14}}> Halifax Energy</div> {nav.map(n=>( <NavLink key={n.path} to={n.path} style={({isActive})=>({ display:"block",padding:"8px 12px",borderRadius:6,marginBottom:4, color:isActive?"#fff":"#8FBCD4", background:isActive?"#185FA5":"transparent", textDecoration:"none",fontSize:14})}>{n.label}</NavLink> ))} </nav> <main style={{flex:1,overflow:"auto"}}> <Routes> <Route path="/" element={<MapView />}/> <Route path="/forecast" element={<ForecastChart />}/> <Route path="/residual" element={<ResidualMap />}/> </Routes> </main> </div> </BrowserRouter> ) }

# Start the React app: cd ~/Desktop/HalifaxEnergy_ETL/dashboard npm run dev # Opens at: http://localhost:5173

# 8.  Phase 5 — Integration & Smoke Test

| P5 | Wiring and verification End-to-end checklist for all four views | ~1 hr |
| --- | --- | --- |

### Full startup sequence

- docker compose up -d                                 ← SQL Server container

- cd api && uvicorn main:app --reload --port 8000      ← FastAPI backend

- cd dashboard && npm run dev                          ← React frontend

- Open browser: http://localhost:5173

### Smoke test checklist

| Test | Expected result | Pass? |
| --- | --- | --- |
| GET /health | {"status":"ok"} | ☐ |
| GET /api/actuals?hours=24 | JSON array of 24 hourly load rows | ☐ |
| GET /api/zones | GeoJSON FeatureCollection with zone polygons | ☐ |
| GET /api/predictions?horizon=H1_24h | Array of predicted MW rows with RMSE | ☐ |
| POST /api/run-model?horizon=H1_24h | R script runs, predictions returned, no error | ☐ |
| WebSocket /ws/live-actuals | Connects, receives JSON payload within 5 seconds | ☐ |
| Map view loads in browser | Halifax map with coloured zone polygons visible | ☐ |
| Zone click popup | Shows ZoneCode, predicted MW, actual MW, residual MW | ☐ |
| Forecast chart — Run model button | Spinner appears, chart updates with orange dashed line | ☐ |
| Forecast chart — H2_48h button | Chart re-runs model for 48h horizon | ☐ |
| Residual map loads | Same map coloured by error — blue/teal/amber/red scale | ☐ |
| APScheduler in uvicorn logs | Shows "scheduler started" on API startup | ☐ |

### Common issues & fixes

| Symptom | Cause | Fix |
| --- | --- | --- |
| SQL connection refused | Docker not running or port conflict | docker compose up -d · check Docker Desktop is open |
| ODBC driver not found | pyodbc missing driver on Mac | brew install unixodbc then pip reinstall pyodbc |
| Rscript not found | R not in PATH from uvicorn context | Use full path: /usr/local/bin/Rscript in model.py |
| GeoJSON zones empty | Geo_LandUse table not seeded | Run python geo/load_geodata.py first |
| Map tiles not loading | Network or OpenStreetMap issue | Use CartoDB tiles: {s}.basemaps.cartocdn.com/light_all |
| CORS error in browser | API missing localhost:5173 | Check CORSMiddleware allow_origins in api/main.py |
| WebSocket connection refused | Vite proxy not set for ws:// | Check vite.config.js: ws:true on the /ws proxy entry |
| React blank page | Component import path wrong | Check browser console for exact import error |

# 9.  Total Effort Estimate

| Phase | Task | Time |
| --- | --- | --- |
| PRE | Mac setup: Docker, Rosetta 2, Azure Data Studio, npm check | 30 min |
| P1 | docker-compose.yml, .env, start container, create DB, run schema SQL | 20 min |
| P2 | Download Electricity Maps CSVs, seed script, baseline R model run | 2–4 hrs |
| P3 | FastAPI: db.py, 4 routers, scheduler.py, main.py | 3 hrs |
| P4 | React scaffold, vite config, 3 pages, 2 hooks, App.jsx nav | 4 hrs |
| P5 | Smoke testing, geo table seeding, fix any issues | 1 hr |
| TOTAL |  | ~11–13 hrs |

| PORTFOLIO | Once running, screenshot the map view (zone colours) and forecast chart (predicted vs actual line). Deploy the React build: cd dashboard && npm run build then copy dist/ to dpbray79.github.io/halifax-energy-dashboard The FastAPI backend stays local; only the static React build goes to GitHub Pages. Add a README.md to HalifaxEnergy_ETL with startup commands and an architecture screenshot for portfolio reviewers. |
| --- | --- |

Halifax Energy Dashboard · Implementation Plan v1.0 · Dylan Bray · NSCC DBAS 3090 · March 2026